Autonomous Driving RL Agent with Curriculum-based Learning

### Abstract

This project aims to investigate the effectiveness of curriculum-based learning for autonomous driving agents in reinforcement learning (RL), with a specific focus on path-following and obstacle-evading tasks in simulated environments. The study will first evaluate pre-built RL models, including PPO, SAC, and DQN from the Stable Baselines3 library, in both non-curriculum and curriculum-based setups. The project will be divided into two phases: Phase 1 will focus on implementing and testing these models in an OpenAI Gym environment, utilizing both a simple static path and a dynamic road environment to evaluate non-curriculum-based learning. Phase 2 will implement a curriculum-based approach, progressively increasing the complexity of the environment to test the models' ability to learn more complex driving tasks over time. The results of curriculum-based learning will be compared against non-curriculum-based models in terms of performance, efficiency, and scalability to harder tasks. The second phase will also include offline and online training methods and the introduction of custom architecture modifications to improve model performance. The final deliverable will provide a comparison of both approaches and identify potential improvements, including optional multi-reward systems in more complex environments like F1-style racing tracks.

### Project Deliverables

#### Deliverable 1: Initial Deliverables for November 26th (Phase 1 and Phase 2)

Overview: The goal for this phase is to establish a baseline framework using pre-built reinforcement learning models in the OpenAI Gym environment, focusing on path-following and obstacle-evading tasks. The models will be evaluated using non-curriculum based approach.

Tasks to Complete:

- OpenAI Gym Environment Setup: Implement the path-following agent using the Box2D or Toy Text environments within OpenAI Gym. This environment will be used to train and evaluate non-curriculum-based models on a simple, static path-following task.

- Non-Curriculum Baseline Models:

  - Implement and train pre-built reinforcement learning models (PPO, SAC, and DQN) from the Stable Baselines3 (SB3) library.

  - Evaluate models in both a simple static path-following environment (e.g., straight road or simple curved path) and dynamic, more difficult environments (e.g., environments with moving obstacles or varying road conditions).

  - Training will take place in environments using basic road maps (e.g., straight roads, curves, intersections) and dynamic environments to evaluate model adaptability in harder conditions.

Outcomes:

- A fully functional OpenAI Gym-based environment with implemented non-curriculum models

- Baseline performance data for non-curriculum based approach using simple road maps and dynamic environments.

#### Deliverable 2: Checkpoint for December 8th (Final Submission)

Overview: The final deliverable will expand on the work from Phase 1, adding curriculum-based approaches, eventually expanding to offline and online training approaches, and deeper comparisons of curriculum-based vs. non-curriculum models. This phase will also introduce custom architecture designs aimed at improving model efficiency and scalability if time permits.

Tasks to Complete:

- Curriculum-Based Models:

  - Implement a curriculum learning approach starting with a simple empty road and gradually increasing complexity. This will involve tasks such as:

    - Path traversal: Begin with basic straight paths, then add turns, curves, and obstacles.

    - Obstacle evasion: Introduce stationary and dynamic obstacles gradually as the agent progresses.

  - Evaluate the model's ability to learn progressively harder tasks, with a focus on the learning dynamics and generalization to more complex environments.

- Offline and Online Training:

  - Implement offline training for tasks such as path traversal, where agents learn from pre-collected experience. Introduce online training for dynamic tasks like obstacle evasion and real-time decision-making in more complex environments.

  - These models will be evaluated on their performance and learning efficiency.

- Curriculum vs. Non-Curriculum Comparison:

  - Compare curriculum-based models and non-curriculum models with respect to the following:

    - Performance metrics like success rate, learning speed, and generalization to different road maps and difficulty levels.

    - Scalability to more complex driving tasks.

    - Training dynamics, focusing on the ability to learn progressively more difficult tasks (curriculum) vs. learning static tasks (non-curriculum).

- Evaluation Metrics:

  - Success rate (percentage of episodes where the agent reaches the destination without crashes).

  - Efficiency (time or steps required to complete the task).

  - Generalization to multiple tracks and environments (static vs dynamic).

- Optional:

  - Multi-Reward Systems: If time permits, introduce multi-reward systems, for example, including rewards for tire degradation, lap times, pit stops, etc in context of complex environments like F1-style racing tracks.

  - Architecture Exploration: Develop and implement custom neural network architectures to improve model performance. This may include:

    - Modifying existing architectures to handle high-dimensional inputs (e.g., using VAE for image-based inputs or other feature extraction techniques).

    - Introducing advanced techniques such as attention mechanisms, residual blocks, or modular networks, to improve the efficiency and adaptability of the models.

Outcomes:

- Baseline performance data for curriculum-based approach using dynamic environments.

- A thorough comparison between curriculum-based and non-curriculum models, evaluating their performance across various road types (e.g., simple paths, curves, dynamic environments).

- Optional Custom architecture and Multi reward system modifications.